Business Requirement Document

Retail Store Sales Reporting System

| Project | Retail Store Sales Reporting System (Interactive Sales Dashboard) |
| --- | --- |
| Author | Yamini Thakur, Business Analyst |
| Date | 30 September 2026 |
| Version | 1.0 |
| Status | Pending Approval |
| Planned Go-Live | 11 December 2026 |
| Estimated Budget | ₹3,78,400 (illustrative estimate) |

# Document Control

## Version History

| Version | Date | Author | Description of change |
| --- | --- | --- | --- |
| 1.0 | 30 Sep 2026 | Yamini Thakur | Initial draft: problem, scope, requirements and acceptance criteria. |

## Contents

| No. | Section |
| --- | --- |
| 1 | Business Problem |
| 2 | Business Objectives and Success Metrics |
| 3 | Current-State Analysis |
| 4 | Proposed Future State |
| 5 | Project Scope |
| 6 | Stakeholders |
| 7 | Business Requirements |
| 8 | Functional Requirements |
| 9 | Data Requirements (data dictionary, KPI definitions, validation rules) |
| 10 | Non-Functional Requirements |
| 11 | Process Flow and Use Cases |
| 12 | Assumptions, Constraints, Dependencies and Risks |
| 13 | Acceptance Criteria |
| 14 | Requirements Traceability Matrix |
| 15 | Timeline, Budget and Expected Benefits |
| 16 | Future Enhancements |
| 17 | Approval and Sign-off |
| A | Appendix A: Glossary |

# 1. Business Problem

The store generates about ₹4.8 crore in annual sales from roughly 18,000 transactions (about 1,500 a month, average transaction value about ₹2,670). Monthly sales swing by as much as ±18% month-on-month, yet management cannot quickly tell which product categories, customer segments or time periods are driving the swings.

Sales data sits in Excel tables created manually by store staff. Turning it into a monthly sales review takes about 12 person-hours and is ready only by the 10th working day after month-end. Around 6% of records (about 1,080 a year) have missing, duplicate or inconsistent entries, which reduces trust in any figure produced.

Business impact:

- Promotions, staffing and purchasing decisions are made on data that is 2 to 6 weeks old.

- Best and worst performing categories and customer groups are not visible without manual pivot work.

- Management time is spent preparing numbers rather than acting on them.

# 2. Business Objectives and Success Metrics

The project will deliver an interactive sales dashboard that lets management monitor performance and identify trends by product category, customer segment and time period. Success is measured against the following targets.

| ID | Objective | Baseline | Target | Timeline | Measured by |
| --- | --- | --- | --- | --- | --- |
| O-01 | Reduce manual effort to prepare the monthly sales review | 12 hours per month | ≤ 1 hour per month | Within 3 months of go-live | Time log kept by Store Manager |
| O-02 | Make sales reports available sooner | 10 working days after month-end | ≤ 2 working days (weekly refresh) | From go-live | Dashboard refresh timestamp |
| O-03 | Deliver accurate KPIs | Not measured | Variance ≤ 0.5% vs reconciled source totals | At UAT and monthly after | Finance reconciliation |
| O-04 | Drive adoption by management users | 0 users | ≥ 80% of intended users (4 of 5) open the dashboard weekly | 90 days after go-live | Dashboard usage log |
| O-05 | Improve data quality in reports | ~6% error records | < 1% invalid records reach KPIs | From go-live | Exception log |

# 3. Current-State Analysis

## 3.1 Current Process

Store staff record each sale in Excel tables, held as monthly sheets. Each record contains transaction date, product category, quantity, amount and basic customer details (gender and age). To review performance, managers or staff filter and pivot the raw sheets by hand. There is no central dashboard, no standard KPI definition and no automated data check.

## 3.2 Current Challenges

| Challenge | Quantified impact |
| --- | --- |
| Limited visibility | No single view of performance; managers open up to 12 monthly sheets to see a year. |
| Manual analysis | About 12 person-hours per month (2 people × 6 hours). |
| Slow reporting | Monthly review ready about 10 working days after month-end. |
| Data quality | About 6% of records (~1,080 a year) are missing, duplicate or inconsistent. |
| Difficult comparison | Category comparison takes about 3 hours a month; customer segment analysis is not performed at all. |
| Delayed decisions | Decisions rely on data that is 2 to 6 weeks old. |

# 4. Proposed Future State

## 4.1 Future Process

The store will adopt a centralised sales reporting dashboard that validates weekly sales data and converts it into clear, actionable insights. Management will be able to:

- Monitor overall sales performance through headline KPIs (total sales, transactions, quantity, average sales per transaction, growth %).

- Analyse sales by product category, including each category’s share of total sales.

- Analyse purchasing patterns by gender and age group.

- View sales trends by day, week and month.

- Filter by date range, category, gender and age group, with results updating in 3 seconds or less.

- See a Data Quality view showing records rejected or flagged in each refresh.

## 4.2 Expected Improvements

| Current State | Proposed Future State | Target |
| --- | --- | --- |
| Raw Excel transaction data | Centralised 3-page dashboard (Overview, Category and Customer, Trends and Data Quality) | One source of data |
| 12 hours of manual analysis per month | Interactive analysis | ≤ 1 hour per month |
| Report ready ~10 working days after month-end | Weekly refresh every Monday by 10:00 | ≤ 2 working days |
| ~6% error records in reports | Automated validation with exception log | < 1% invalid records in KPIs |
| Category comparison takes ~3 hours | Instant category comparison with % share | Filter response ≤ 3 seconds |
| No customer segment analysis | Gender and age-group analysis | 2 gender values, 6 age bands |
| Decisions on 2- to 6-week-old data | Decisions on data ≤ 7 days old | ≤ 7 days data latency |

# 5. Project Scope

## 5.1 In Scope

| Area | Description |
| --- | --- |
| Deliverable | One interactive, web-based sales dashboard with 3 pages: Overview, Category and Customer Analysis, Trends and Data Quality. |
| Data source | The store’s Excel sales tables: 12 months of history (about 18,000 records) plus weekly ongoing files. In-store sales only. |
| Data preparation | Validation and cleaning rules in Section 9.3, plus an exception log. |
| KPIs | Total Sales, Total Transactions, Total Quantity Sold, Average Sales per Transaction, Sales Growth %, Category Share % (definitions in Section 9.2). |
| Dimensions and filters | Date, product category, gender, age group. |
| Users and access | Up to 10 named users (about 5 expected). Two roles: Viewer and Admin. |
| Refresh | Weekly, every Monday by 10:00 IST. |
| Training and handover | One hour training session, a user guide and a data refresh runbook. |

## 5.2 Out of Scope

- Inventory or stock management.

- Supplier or vendor analysis.

- Employee performance analysis.

- Sales forecasting

- Real-time or POS integration, and online or e-commerce sales.

- Profit or margin analysis (cost data is not available).

- Changing how store staff enter data in Excel, beyond providing a recommended template.

- Mobile application development.

# 6. Stakeholders

| Stakeholder | Role in project | Interest / requirement | Involvement |
| --- | --- | --- | --- |
| Store Owner / Business Head | Project Sponsor | Better sales decisions within budget and schedule. | Approves scope, budget and go-live. |
| Store Manager | Primary user, Data Owner | Monitor overall sales and changes in performance; supply weekly sales file. | Reviews requirements, UAT participant, signs off. |
| Sales Manager | Primary user | Analyse category and customer-level performance; approve category list and age bands. | Reviews requirements, UAT participant, signs off. |
| Finance Executive | Validator | Reliable, reconcilable numbers. | Provides reconciled monthly totals for UAT. |
| Store Staff (data entry) | Data provider | Clear data entry rules and feedback on rejected records. | Consulted; follow data template. |
| Business Analyst (Yamini Thakur) | Requirements owner | Complete, testable requirements. | Documents requirements, manages change control. |
| BI Developer / Data Analyst | Builder | Clear specifications and stable data. | Builds dashboard, runs weekly refresh. |
| IT Support | Enabler | Secure access and hosting. | Creates user accounts, hosts dashboard. |

# 7. Business Requirements

Priorities use the MoSCoW scale.

| ID | Business Requirement | Priority | Objective |
| --- | --- | --- | --- |
| BR-01 | The store needs a centralised solution to monitor overall retail sales performance. | Must | O-02, O-04 |
| BR-02 | The store needs visibility into sales performance across product categories. | Must | O-01 |
| BR-03 | The store needs to understand sales patterns across customer segments (gender and age group). | Must | O-01 |
| BR-04 | The store needs to identify sales trends and changes across time periods. | Must | O-01, O-02 |
| BR-05 | The store needs key sales metrics: total sales, transactions, quantity sold and average sales per transaction. | Must | O-01, O-03 |
| BR-06 | The store needs an easy way to filter and analyse sales data by date, category, gender and age group. | Should | O-04 |
| BR-07 | The store needs reliable, validated and consistently defined sales data behind every report. | Must | O-03, O-05 |
| BR-08 | The store needs sales data refreshed regularly so reports are never more than 7 days old. | Must | O-02 |
| BR-09 | The store needs sales data accessible only to authorised users. | Must | O-04 |
| BR-10 | The store would like to export dashboard views for meetings and records. | Could | O-01 |

# 8. Functional Requirements

## 8.1 Data Management

| ID | Functional Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-01 | The system shall load sales data from the store’s Excel or CSV sales files using the fields in Section 9.1. | Must | BR-07, BR-08 |
| FR-02 | The system shall apply validation rules DV-01 to DV-08 (Section 9.3) to every record before KPIs are calculated. | Must | BR-07 |
| FR-03 | The system shall produce an exception log listing every rejected or flagged record with its reason, viewable on the Data Quality page. | Should | BR-07 |
| FR-04 | The system shall refresh weekly, every Monday by 10:00 IST, and show a “Data last refreshed” timestamp on every page. | Must | BR-08 |
| FR-05 | If more than 5% of records in a load are rejected, the system shall hold publishing and notify the Data Owner and BI Developer. | Should | BR-07 |

## 8.2 KPIs and Analysis

| ID | Functional Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-06 | The dashboard shall display Total Sales for the selected period. | Must | BR-01, BR-05 |
| FR-07 | The dashboard shall display Total Transactions and Total Quantity Sold for the selected period. | Must | BR-05 |
| FR-08 | The dashboard shall display Average Sales per Transaction. | Should | BR-05 |
| FR-09 | The dashboard shall display Sales Growth % against the previous period of equal length. | Should | BR-01, BR-04 |
| FR-10 | The dashboard shall show sales by product category, including each category’s % share of total sales, sorted highest to lowest. | Must | BR-02 |
| FR-11 | The dashboard shall show sales by gender and by age group (Under 18, 18–25, 26–35, 36–45, 46–55, 56+, Unknown). | Must | BR-03 |
| FR-12 | The dashboard shall show a sales trend chart with a daily, weekly and monthly toggle covering at least 12 months. | Must | BR-04 |

## 8.3 Filters, Export and Access

| ID | Functional Requirement | Priority | Source |
| --- | --- | --- | --- |
| FR-13 | The dashboard shall allow filtering by date range, product category, gender and age group, and all KPIs and charts shall update together. | Should | BR-06 |
| FR-14 | The dashboard shall allow users to export the current view as PDF or the underlying summary table as Excel. | Could | BR-10 |
| FR-15 | The system shall require login and provide two roles: Viewer (view and filter only) and Admin (refresh data, manage users). | Must | BR-09 |

# 9. Data Requirements

## 9.1 Data Dictionary

| Field | Type | Description | Rule / example |
| --- | --- | --- | --- |
| Transaction ID | Text | Unique ID of each sale | Mandatory, unique. e.g. TXN-000123 |
| Transaction Date | Date | Date of sale | Mandatory, not in the future. Format DD-MM-YYYY |
| Customer ID | Text | Anonymous customer reference | Optional. e.g. CUST-0456. No names or contact details are loaded. |
| Gender | Text | Customer gender | Optional. Male / Female. Blank becomes Unknown. |
| Age | Integer | Customer age in years | Optional. Valid range 1 to 100. Blank or invalid becomes Unknown. |
| Product Category | Text | Product category sold | Mandatory. Approved list: Beauty, Clothing, Electronics (extendable). |
| Quantity | Integer | Units sold | Mandatory, 1 to 100 |
| Price per Unit (₹) | Decimal | Selling price of one unit | Mandatory, greater than 0 |
| Total Amount (₹) | Decimal | Value of the sale | Mandatory, greater than 0. Expected to equal Quantity × Price per Unit. |

## 9.2 KPI Definitions

All KPIs use valid records only (after Section 9.3 rules) and are shown in ₹ with Indian digit grouping.

| KPI | Definition | Requirement |
| --- | --- | --- |
| Total Sales (₹) | Sum of Total Amount for valid records within the selected filters. | FR-06 |
| Total Transactions | Count of unique Transaction IDs. | FR-07 |
| Total Quantity Sold | Sum of Quantity. | FR-07 |
| Average Sales per Transaction (₹) | Total Sales ÷ Total Transactions. | FR-08 |
| Sales Growth % | (Sales in selected period − Sales in previous period of equal length) ÷ Sales in previous period × 100. | FR-09 |
| Category Share % | Category sales ÷ Total Sales × 100. | FR-10 |
| Age groups | Under 18, 18–25, 26–35, 36–45, 46–55, 56 and above, Unknown (to be confirmed by Sales Manager by 16 Oct 2026). | FR-11 |

## 9.3 Validation Rules

| ID | Rule | Action | Severity |
| --- | --- | --- | --- |
| DV-01 | Transaction ID is missing. | Reject and log | Critical |
| DV-02 | Transaction ID is duplicated. | Keep first occurrence, reject repeats, log | Critical |
| DV-03 | Transaction Date is missing, invalid or in the future. | Reject and log | Critical |
| DV-04 | Product Category is missing or not in the approved list. | Reject and log | Critical |
| DV-05 | Quantity or Total Amount is missing, zero or negative. | Reject and log | Critical |
| DV-06 | Total Amount differs from Quantity × Price per Unit by more than ₹1. | Include and flag for review | Warning |
| DV-07 | Gender or Age is missing or invalid. | Include, label as Unknown | Warning |
| DV-08 | Outlier: Quantity above 100 or Total Amount above ₹5,00,000. | Include and flag for review | Warning |

Load threshold: if more than 5% of records in a weekly load are rejected, publishing is held until the Data Owner corrects the source file (FR-05).

# 10. Non-Functional Requirements

| ID | Category | Requirement (measurable) |
| --- | --- | --- |
| NFR-01 | Performance | Initial dashboard load ≤ 5 seconds and filter response ≤ 3 seconds with up to 50,000 records. |
| NFR-02 | Accuracy | KPI values match reconciled source totals with variance ≤ 0.5%. |
| NFR-03 | Usability | After one 1-hour training session, a new user can find any headline KPI within 30 seconds. UAT satisfaction score ≥ 4 out of 5. |
| NFR-04 | Availability | 99% availability during business hours (Monday to Saturday, 09:00 to 20:00 IST). |
| NFR-05 | Security | Login required. Access limited to named users through RBAC (max 10). Access logs retained 90 days. No personal contact data stored. |
| NFR-06 | Scalability | Supports up to 100,000 transaction records and 5 concurrent users without degradation. |
| NFR-07 | Compatibility | Works on the latest two versions of Chrome and Edge; screen resolution 1366 × 768 or higher. |
| NFR-08 | Consistency | Every KPI uses the single definition in Section 9.2 on all pages. |
| NFR-09 | Retention and backup | At least 24 months of history retained; weekly backup of the reporting dataset. |

# 11. Process Flow and Use Cases

## 11.1 Proposed Process Flow

| Step | Activity | Owner | Output / timing |
| --- | --- | --- | --- |
| 1 | Record each sale in the standard Excel template. | Store Staff | Daily sales entries |
| 2 | Consolidate the week’s sales into one file and submit. | Store Manager (Data Owner) | Weekly file by Friday 18:00 |
| 3 | Load the file into the analytics solution. | BI Developer | Raw data loaded, Monday morning |
| 4 | Run automated validation (DV-01 to DV-08). | System | Valid records, exception log |
| 5 | Check rejection rate. If above 5%, hold and ask the Data Owner to correct the file. | BI Developer | Go / hold decision |
| 6 | Calculate KPIs using definitions in Section 9.2. | System | KPI dataset |
| 7 | Publish dashboard with “last refreshed” timestamp. | BI Developer | Live dashboard by Monday 10:00 |
| 8 | Review sales performance, trends and segments. | Store Manager, Sales Manager | Weekly review, about 30 minutes |
| 9 | Decide on actions (promotions, stock focus, staffing) and record them. | Store Manager, Sales Manager | Action list |

## 11.2 Use Case UC-01: Analyse Retail Sales Performance

| Use Case ID | UC-01 |
| --- | --- |
| Primary actor | Store Manager |
| Objective | Monitor sales performance and identify important sales trends. |
| Preconditions | Valid, validated sales data for the latest week has been published. User has a Viewer account. |
| Trigger | Store Manager opens the dashboard. |
| Main flow | 1. Manager logs in and opens the Overview page. 2. Manager views KPIs: total sales, transactions, quantity, average sales per transaction, growth %. 3. Manager selects a date range and/or category filter. 4. Dashboard updates all KPIs and charts within 3 seconds. 5. Manager compares categories and customer segments. 6. Manager reviews the trend chart and identifies peaks and drops. |
| Alternate flow | A1. Manager switches the trend view between daily, weekly and monthly. A2. Manager exports the view as PDF for a meeting (Could-have). |
| Exception flows | E1. No data for the selected filters: dashboard shows “No sales found for the selected filters” and offers Reset Filters. E2. Data older than 7 days: a banner shows the last refreshed date. E3. Unauthorised user: access denied message; request goes to IT Support. |
| Postcondition | Manager has the information needed to support sales decisions. |
| Linked requirements | FR-06 to FR-13, FR-15 |

## 11.3 Use Case UC-02: Analyse Category and Customer Segments

| Use Case ID | UC-02 |
| --- | --- |
| Primary actor | Sales Manager |
| Objective | Find top and bottom performing categories and customer groups. |
| Preconditions | Data published for the selected period. User has a Viewer account. |
| Main flow | 1. Manager opens the Category and Customer Analysis page. 2. Manager selects a period, for example the last quarter. 3. Manager reviews category sales and % share. 4. Manager reviews sales by gender and age group. 5. Manager applies a category filter to see which segments buy that category. 6. Manager notes the top and bottom segments for promotion planning. |
| Exception flows | E1. If more than 10% of customers are Unknown for gender or age, a warning banner shows the percentage so the result is read with caution. |
| Postcondition | Manager has a ranked view of categories and segments. |
| Linked requirements | FR-10, FR-11, FR-13 |

## 11.4 Use Case UC-03: Refresh and Validate Weekly Data

| Use Case ID | UC-03 |
| --- | --- |
| Primary actor | BI Developer (Admin role) |
| Objective | Publish validated data every Monday by 10:00. |
| Preconditions | Weekly sales file received from the Data Owner by Friday 18:00. |
| Main flow | 1. Admin loads the weekly file. 2. System applies validation rules DV-01 to DV-08. 3. System produces the exception log. 4. Admin checks that rejected records are 5% or fewer. 5. Admin publishes the dataset. 6. System updates the “Data last refreshed” timestamp. |
| Alternate flow | A1. If rejected records exceed 5%, system holds publishing and notifies the Data Owner. Data Owner corrects and resubmits; flow restarts at step 1. |
| Exception flows | E1. File missing at Monday 09:00: previous data stays live and a stale-data banner is shown. E2. File has missing mandatory columns: load fails with a clear error message. |
| Postcondition | Dashboard shows validated data, with rejected records visible in the Data Quality page. |
| Linked requirements | FR-01 to FR-05 |

# 12. Assumptions, Constraints, Dependencies and Risks

## 12.1 Assumptions

| ID | Assumption |
| --- | --- |
| A-01 | At least 12 months of sales data (about 18,000 records) in Excel is available to the project team by 16 Oct 2026. |
| A-02 | At least 94% of historical records will pass validation (current error rate is about 6%). |
| A-03 | All fields in Section 9.1 exist in the sales files; the Sales Manager approves the category list. |
| A-04 | Store staff submit the consolidated weekly file by Friday 18:00. |
| A-05 | No more than 10 named users, with about 5 using the dashboard concurrently at most. |
| A-06 | Users can read basic charts and dashboards; one 1-hour training session is enough. |
| A-07 | The dashboard is a reporting and decision-support tool; the Excel files remain the system of record. |
| A-08 | A suitable BI platform is licensed by IT before development starts, within the budget in Section 15. |

## 12.2 Constraints

| ID | Constraint |
| --- | --- |
| C-01 | Analysis is limited to available transaction fields; there is no cost or margin data. |
| C-02 | The solution is not real-time; data can be up to 7 days old. |
| C-03 | Budget is capped at ₹3,78,400 and go-live must be by 11 Dec 2026. |
| C-04 | Customer segment accuracy depends on gender and age being populated; target is at least 90% complete. |
| C-05 | Inventory, supplier and employee analysis are excluded (Section 5.2). |
| C-06 | Only Customer ID, gender and age are loaded; no names or contact details, to protect customer privacy. |

## 12.3 Dependencies

| ID | Dependency | Owner | Needed by |
| --- | --- | --- | --- |
| D-01 | Access to historical and weekly Excel sales files. | Store Manager | 16 Oct 2026 |
| D-02 | Approval of category list and age bands. | Sales Manager | 16 Oct 2026 |
| D-03 | BI platform licences, user accounts and hosting. | IT Support | 30 Oct 2026 |
| D-04 | Reconciled monthly totals for 3 sample months for UAT. | Finance Executive | 20 Nov 2026 |

## 12.4 Risks

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Source data quality is worse than 6% error, so weekly loads are held. | Medium | High | Provide a data entry template with drop-downs; give staff weekly feedback from the exception log. |
| R-02 | Weekly file is submitted late, so data is stale. | Medium | Medium | Agree a Friday 18:00 deadline; send reminders; show stale-data banner. |
| R-03 | Low adoption (below 80% weekly use). | Medium | High | Run training, nominate a champion, and make the dashboard the agenda for the weekly review. |
| R-04 | Disagreement over KPI definitions. | Low | Medium | Sign off Section 9.2 before development. |
| R-05 | Scope creep (profit, forecasting, POS). | Medium | Medium | Apply change control; move to Phase 2 (Section 16). |
| R-06 | Single-developer dependency. | Low | High | Document the build and refresh runbook; hold a handover session. |
| R-07 | Unauthorised access to sales data. | Low | High | Enforce RBAC and login; review access quarterly. |

# 13. Acceptance Criteria

Acceptance is confirmed through UAT with 5 users using a test file that includes 50 seeded invalid records and reconciled totals for 3 sample months.

| ID | Acceptance Criterion | Verifies |
| --- | --- | --- |
| AC-01 | Total Sales, Total Transactions, Total Quantity Sold and Average Sales per Transaction match reconciled totals within 0.5% for all 3 sample months. | FR-06 to FR-08, NFR-02 |
| AC-02 | All categories are shown with sales and % share, and category sales add up to Total Sales. | FR-10 |
| AC-03 | Sales by gender and age group are shown, and segment totals (including Unknown) add up to Total Sales. | FR-11 |
| AC-04 | Daily, weekly and monthly trends are shown for 12 months, and the peak month matches the source data. | FR-09, FR-12 |
| AC-05 | Any combination of date, category, gender and age filters updates all visuals in 3 seconds or less, and filtered totals match an Excel pivot of the source. | FR-13, NFR-01 |
| AC-06 | 100% of the 50 seeded invalid records are rejected or flagged per rules DV-01 to DV-08 and each appears in the exception log with its reason. | FR-02, FR-03 |
| AC-07 | The “Data last refreshed” timestamp is shown, a refresh completes within 15 minutes, and a load with more than 5% rejects is held. | FR-04, FR-05 |
| AC-08 | An unauthorised user cannot open the dashboard, and a Viewer cannot refresh data or manage users. | FR-15, NFR-05 |
| AC-09 | With 50,000 test records, initial load takes 5 seconds or less. | NFR-01, NFR-06 |
| AC-10 | At least 4 of 5 UAT users complete 6 test tasks within 10 minutes without help, and average satisfaction is at least 4 out of 5. | NFR-03 |
| AC-11 | At least 95% of UAT test cases pass, with zero open critical or high defects at go-live. Export (if delivered) produces a correct PDF or Excel file. | All FR, FR-14 |
| AC-12 | Within 30 days of go-live, the monthly sales review is prepared in 1 hour or less. | O-01 |

# 14. Requirements Traceability Matrix

| Business Requirement | Objective | Functional Requirements | Non-Functional | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| BR-01 | O-02, O-04 | FR-04, FR-06, FR-09 | NFR-01 | AC-01, AC-07 |
| BR-02 | O-01 | FR-10 | NFR-08 | AC-02 |
| BR-03 | O-01 | FR-11 | NFR-08 | AC-03 |
| BR-04 | O-01, O-02 | FR-09, FR-12 | NFR-08 | AC-04 |
| BR-05 | O-01, O-03 | FR-06, FR-07, FR-08 | NFR-02, NFR-08 | AC-01 |
| BR-06 | O-04 | FR-13 | NFR-01 | AC-05 |
| BR-07 | O-03, O-05 | FR-01, FR-02, FR-03, FR-05 | NFR-02, NFR-08 | AC-01, AC-06, AC-07 |
| BR-08 | O-02 | FR-01, FR-04 | NFR-09 | AC-07 |
| BR-09 | O-04 | FR-15 | NFR-05 | AC-08 |
| BR-10 | O-01 | FR-14 | NFR-07 | AC-11 |

NFR-03, NFR-04, NFR-06 and NFR-07 apply across all requirements and are verified by AC-09, AC-10 and AC-11. Every FR in Section 8 traces back to at least one BR.

# 15. Timeline, Budget and Expected Benefits

Figures in this section are illustrative estimates for planning.

## 15.1 Timeline (9 weeks)

| Phase | Key activities | Start | End |
| --- | --- | --- | --- |
| 1. Requirements sign-off | Review and approve this BRD; confirm KPI definitions, category list, age bands | 12 Oct 2026 | 16 Oct 2026 |
| 2. Data preparation | Collect 12 months of data; run validation; build data template | 19 Oct 2026 | 30 Oct 2026 |
| 3. Development | Build data model, KPIs and 3 dashboard pages; set up access | 2 Nov 2026 | 20 Nov 2026 |
| 4. UAT | Test with 5 users; reconcile with Finance; fix defects | 23 Nov 2026 | 4 Dec 2026 |
| 5. Go-live and handover | Training, user guide, refresh runbook, go-live | 7 Dec 2026 | 11 Dec 2026 |

## 15.2 Estimated Budget

| Item | Basis | Cost (₹) |
| --- | --- | --- |
| BI development and data preparation | 160 hours × ₹1,500 | 2,40,000 |
| BI platform licences | 10 users × ₹700 × 12 months | 84,000 |
| Training and UAT support | Fixed estimate | 20,000 |
| Contingency | 10% of the above | 34,400 |
| Total |  | 3,78,400 |

## 15.3 Expected Benefits

- Time saving of about 11 hours a month, about 132 hours a year, from less manual reporting.

- Estimated sales uplift of about 1.5% (₹7,20,000 a year on ₹4.8 crore) from better category, segment and timing decisions.

- Estimated payback in about 6 to 7 months after go-live (₹3,78,400 ÷ ₹60,000 per month).

# 16. Future Enhancements

| ID | Enhancement | Purpose | Tentative phase |
| --- | --- | --- | --- |
| FE-01 | Sales forecasting | Predict future sales from historical trends. | Phase 2 (Q1 2027) |
| FE-02 | Real-time or POS integration | Refresh data every 15 minutes or less instead of weekly. | Phase 2 (Q2 2027) |
| FE-03 | Profit and margin analysis | Add cost data to see profitability by category. | Phase 3 |
| FE-04 | Scheduled email reports and mobile view | Send the weekly summary automatically to managers. | Phase 3 |

# 17. Approval and Sign-off

By signing below, the approvers confirm that this document reflects the agreed business requirements.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Store Owner / Business Head (Sponsor) |  |  |
|  | Store Manager |  |  |
|  | Sales Manager |  |  |
| Yamini Thakur | Business Analyst |  |  |
|  | BI Developer / Data Analyst |  |  |

# Appendix A: Glossary

| Term | Meaning |
| --- | --- |
| BRD | Business Requirement Document |
| KPI | Key Performance Indicator, a headline sales measure shown on the dashboard |
| MoM | Month-on-month change |
| MoSCoW | Priority scale: Must (essential for go-live), Should (important, can be deferred if needed), Could (nice to have) |
| UAT | User Acceptance Testing |
| RBAC | Role-based access control |
| Data Owner | Person accountable for supplying the weekly consolidated sales file (Store Manager) |
| ₹ lakh / crore | ₹1 lakh = 100,000; ₹1 crore = 10,000,000 |